# Progress Report

This progress report highlights new features added to the system during the period of October to December, some parts of the system yet to be completed, and estimates of expenses made during this period. I worked for about 8 to 12 hours daily, 6 days weekly (48-60 hours weekly) during this period.

## New Features

* Chat Support functionality (100%)
* Inter-school Messaging functionality (100%)
* Discussion forum (100%)
* Admin Backend (100%)
* Students fees payment (70%)
* Students Attendance (70%)
* LMS (70%)
* App Metrics (70%)
* Mobile App (20%)

## Yet-to-be Added/Completed Features

* LMS
* App Metrics
* Payment functionality
* Students Attendance
* Mobile App
* Guardian Access
* Domain Name
* Deployment to new hosting platform
* Debugging, etc.

## Development Cost Estimate (per Month)

### Fixed Costs

* Git (GitHub – Private Repo per user charge) - $7 (2,500)
* IDE (PHPStorm IDE per user charge) - $200/yr - $17/mth (6,800)

### Variable Costs (per Month = 24 days)

* Fueling - #18,000-#25,000
* Internet subscription 19.5gb - #16,000
* Cofee, Pepsi & small chops – 12000

## Equipment Costs

* Replacement of Laptop battery – 7,500
* Change of Laptop Casing – 6,500